- Project x

<project name>

Project closure report

| Latest change: | <date> |
| --- | --- |
| Document status: | <final / work in progress> |
| Project Manager Business: | <name> |
| Project Manager IT: | <name> |

Contents

1.	Results	3

1.1	Planned Objectives and planned scope	3

1.2	Actual achived scope/objectives and changes	3

2.	Baselines and actuals	4

2.1	Time, risk und budget	4

2.2	Project actuals	4

3.	Variance analysis	5

3.1	Time	5

3.2	Budget	5

3.3	Risk	5

4.	Administrative closure	5

5.	Handover	6

5.1	List of items/subjects	6

5.2	Open issues	6

5.3	Comments	7

6.	Signatures	7

# Results

## Planned Objectives and planned scope

Summary of Project definition and objectives

Project deliverables as of QG PLAN

## Actual achieved scope/objectives and changes

a) Achievement of objectives

Which objectives have been fully/partially/not been achieved?

b) Description of the deliverables created by the project

…

c) Scope Changes

Scope extension

| Description of change | CRs caused by IT (€) | CRs caused by BU (€) | Effect on time |
| --- | --- | --- | --- |
| Change 1 |  | e.g. + 50.000 | + 10 weeks on end date |
| Change 2 … |  |  |  |

Scope reduction (outscoping)

| Description of change | CRs caused by IT (€) | CRs caused by BU (€) | Effect on time |
| --- | --- | --- | --- |
| Change 3 |  | e.g. – 8.000 | -2 weeks on end date |
| Change 4 |  |  |  |

d) KPIs

<Please calculate and fill in KPIs

- use change log figures to fill in KPI CRs IT, KPI CRs BU, KPI Cost

- calculate KPI time = real project runtime (QG-CLOSE – QG INIT) / planned runtime (QG-CLOSE – QG INIT) at QG-PLAN)

# Baselines and actuals

## Time, risk und budget

(source: Baseline log)

| ID | Date | Baseline Name | Reason | Budget (€) | Cost Variance (€) | Risk (€) | End Date | Documents |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B1 | 31-Jan-08 | QG-INIT | passed initiation exit | 1.000 |  | 50 | 31-Jul-08 | TPM_Proposal_1.1.doc ITF_F_Scope_Statement_1.0.doc ITF_F_WBS_0.8.mpp ITF_F_Document Review Matrix_0.3.xls ITF_F_Risk Admin List_0.4.xls ITF_F_Communication_Plan_1.0.xls ITF_F_Baseline List_1.1.xls |
| B2 | 31-Mar-08 | QG-PLAN | Passed plan exit, Budget finally approved by BOM | 980 | -20 | 40 | 31-Jul-08 | TPM_Proposal_1.1.doc ITF_F_Scope_Statement_1.0.doc ITF_F_WBS_0.8.mpp ITF_F_Document Review Matrix_0.3.xls ITF_F_Risk Admin List_0.4.xls ITF_F_Communication_Plan_1.0.xls ITF_F_Baseline List_1.1.xls |
| B3 | 1-May-08 | … |  |  |  |  |  |  |

## Project actuals

| Budget (T€) | Risk (€) | End Date |
| --- | --- | --- |
| 1.000,00 | 50,00 | 31-Jul-08 |

# Variance analysis

This chapter compares the project plan as of the latest approved baseline with the one from QG PLAN and the one at project closure. In addition it gives reasons for deviations and derives lessons learned (recommendations for future projects).

## Time

What are the reasons for time deviations actual vs. QG Plan?

## Budget

What are the reasons for budget deviations actual vs. QG Plan?

## Risk

Which risks have been identified at QG Plan and which did occur?

Have mitigation strategies been successful?

# Administrative closure

This chapter states that all administrative tasks for project closure have been completed and references the documents that give proof for administrative closure.

| Knowledge area | Task | Compl. (Y/N) | Reference (document/ folder/etc.) | Comment |
| --- | --- | --- | --- | --- |
| Time | Timesheets for any effort spent on the project are available and archived |  |  |  |
|  | Timesheets are closed (no further booking possible) |  |  |  |
| Cost | All expected invoices are paid |  |  |  |
|  | Cost center is closed |  |  |  |
| Quality | All review protocols are available and archived |  |  |  |
|  | All required sign offs are available and archived |  |  |  |
| HR | Feedback about individual performance of team members (incl. Project manager) is provided to line manager |  |  |  |
| Communi-cation | Customer feedback is obtained |  |  |  |
|  | Project closure is communicated to project team and stakeholders |  |  |  |
| Procure-ment | Contract deliverables are signed off |  |  |  |
| Integration | Project file (electronic and physical) is completed and archived |  |  |  |

# Handover

## List of items/subjects to hand over

| Subject | recipient/ department | achieved: yes/no |
| --- | --- | --- |
| e.g. Handover of system xyz to system owner | e.g. Stefan Müller / CR | yes |

## Open issues

List of open issues:

| Open issue | Short description | Responsible (handed over to) |
| --- | --- | --- |

## Comments

e.g. Outlook (are follow-up projects planed?, ….)

# Signatures

________________________	     	________________________

(Date, Signature)			       (Date, Signature)

PM Business				PM IT